Campus Waste Intelligence System

Project 3 | Dennis Kibet, Nicholas Burczyk, Sarthak Tyagi

Progress to Date

The forecasting stage is complete. The original campus food waste dataset was extended with synthetic data and enriched with features such as footfall, 30-minute time bins, and day-of-week markers. After cleaning we worked on several models and saved including a moving average baseline, SARIMA, and XGBoost. These models predict waste volume across four canteen sections: A, B, C, and D for a week.

Current Challenges

The main technical issue is that some models return a negative R² score. This suggests the current features may not capture the right patterns, or that the synthetic data does not reflect real waste behavior closely enough. Hyperparameter tuning has not yet produced a clear improvement and the gap between the baseline and advanced models remains small.

On the coordination side, the three pipeline stages depend on each other in sequence. The contamination model needs the forecasting outputs, and the decision layer needs both. The team is addressing this by agreeing on a fixed output format so later stages can move forward in parallel.

Next Steps

The forecasting stage will be revisited with better feature selection, data normalization, and cross-validation. Once the forecasting outputs are stable, the contamination model will be built. The decision layer will then simulate changes such as moving bin locations or adjusting pickup schedules, and measure their effect on cost and contamination rates.

Presentation Plan

The final presentation will walk through all three pipeline stages in order. It will include plots of actual vs. predicted waste, contamination risk scores by section, and a policy simulation showing how specific changes improve outcomes. The team will also discuss what worked, what did not, and what would be improved with more time or better data.